# Mizan - Business Requirements Document (excerpts)

Imran Kathat, Business Analyst

Table of Contents

Invoice and Bank Reconciliation Workflow

# 1. Document control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 2024-10-18 | Imran Kathat | Draft after discovery |
| 0.9 | 2024-10-25 | Imran Kathat | Stakeholder review comments |
| 1.0 | 2024-11-01 | Imran Kathat | Signed off by Finance Controller |
| 1.1 | 2024-12-18 | Imran Kathat | CR-002, CR-003, CR-004 incorporated |

Simulated portfolio project. Client, people and data are fictional.

# 2. Business objectives

| ID | Objective | Measure | Target |
| --- | --- | --- | --- |
| OBJ-1 | Remove manual handoffs from the daily reconciliation | Handoffs per cycle | 4 to 0 |
| OBJ-2 | Shorten gateway-fee dispute turnaround | Average working days | 5.0 to 3.5 (30% reduction) |
| OBJ-3 | Explain every difference to AED 0.50 | Net variance explained | 100% of settled value |
| OBJ-4 | Audit-ready trail | Approvals with approver, timestamp and journal reference | 100% |

# 3. Scope

In scope: card, wallet and instant-payment sale settlements from two gateways; ledger invoice matching; fee pricing with VAT on fee; UTC/GST timing; orphan detection; exception routing and approval; ERP journal posting; KPI reporting; audit export.

Out of scope for 1.0: refunds and chargebacks (CR-001, release 1.1); multi-currency settlement; bank statement line-level matching beyond gateway batch totals; customer-facing dispute portal.

# 4. Business requirements

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-01 | Eliminate manual portal exports, spreadsheet matching and email approvals from daily reconciliation | Must | Finance Controller |
| BR-02 | Reconcile every gateway settlement to a ledger invoice with net variance explained to AED 0.50 | Must | Finance Controller |
| BR-03 | Every unmatched item has an owner, a flag and a due time | Must | Finance Manager |
| BR-04 | Management can see match rate, clearance velocity and daily resolution rate without asking for spreadsheets | Should | Finance Controller |
| BR-05 | Every adjustment is approved, posted and traceable for audit | Must | Internal Audit |

# 5. Functional requirements

| ID | Requirement | Priority | Story |
| --- | --- | --- | --- |
| FR-01 | Ingest gateway settlement batches via signed webhook with idempotency | Must | MIZ-101 |
| FR-02 | Detect and backfill missing batches by scheduled polling | Should | MIZ-102 |
| FR-03 | Match settlements to the latest non-void ledger invoice by gateway and transaction reference | Must | MIZ-103 |
| FR-04 | Price each settlement against the fee schedule effective on its settlement date, including 5% VAT on the fee | Must | MIZ-104 |
| FR-05 | Report dates in GST and tag differences that are explained only by the UTC/GST boundary | Must | MIZ-105 |
| FR-06 | Flag orphaned gateway and ledger records after a 3-working-day grace period | Must | MIZ-106 |
| FR-07 | Route exceptions to owner queues by flag | Should | MIZ-107 |
| FR-08 | Require manager approval above AED 5,000 with a 4-working-hour SLA and escalation | Must | MIZ-108 |
| FR-09 | Post approved journals to the ERP once, linked to the exception | Must | MIZ-109 |
| FR-10 | Provide KPI dashboard and exception tracker | Should | MIZ-110 |
| FR-11 | Export period audit report with approver, timestamps and journal reference | Should | MIZ-111 |

# 6. Non-functional requirements

| ID | Requirement | Priority | Story |
| --- | --- | --- | --- |
| NFR-01 | Process a 26,000-row monthly volume reconciliation in under 5 minutes | Must | MIZ-103 |
| NFR-02 | Exception rows are append-only; no delete privilege for application roles | Must | MIZ-108 |
| NFR-03 | Store timestamps in UTC and display GST; weekend is Saturday-Sunday | Must | MIZ-105 |
| NFR-04 | Webhook endpoint availability 99.5% in business hours with 15-minute fallback | Should | MIZ-102 |
| NFR-05 | Keep financial records for 5 years (VAT) in a UAE-hosted region | Must | MIZ-111 |

# 7. Business rules catalogue

| ID | Rule | Example |
| --- | --- | --- |
| BRL-01 | Expected bank credit = invoice gross - contracted fee - VAT on fee | Gross 5,250.00; fee 127.00; VAT 6.35; expected 5,116.65 |
| BRL-02 | Contracted fee = gross x percentage + fixed fee, rounded to 2 decimals, using the schedule effective on the settlement date (GST) | CARD_VISA 2.40% + AED 1.00 |
| BRL-03 | VAT on fee = 5% of fee, rounded per row | 127.00 x 5% = 6.35 |
| BRL-04 | Ledger VAT = gross / 1.05 x 0.05 (gross is VAT-inclusive) | 1,000.00 gives 47.62 |
| BRL-05 | Match tolerance is AED 0.50 on net variance | 999.70 vs 1,000.00 is a match |
| BRL-06 | Timing mismatch applies only when amounts match within tolerance and the ledger date equals the UTC date while the GST date is the next day | 30 Nov 21:40 UTC |
| BRL-07 | Orphan grace period is 3 working days (Monday to Friday) after ledger posting | CR-002 |
| BRL-08 | Variances above AED 5,000.00 need Finance Manager approval within 4 working hours, then escalate to the Controller | boundary at 5,000.00 |
| BRL-09 | When two non-void invoices exist for one transaction, the latest issued invoice is used | re-issued invoices |
| BRL-10 | Exception rows are never deleted; corrections add a new status and note | audit |

# 8. Gap analysis

| Area | As-Is | To-Be | Gap closed by |
| --- | --- | --- | --- |
| Data acquisition | Manual portal export | Signed webhook plus 15-minute polling | MIZ-101, MIZ-102 |
| Matching | Excel VLOOKUP, exact match | Set-based SQL, tolerance, fee pricing | MIZ-103, MIZ-104 |
| Timing | None; analysts reason about dates by hand | UTC/GST classification | MIZ-105 |
| Orphans | Found at month-end | Daily, with grace period | MIZ-106 |
| Approval | Email | In-tool, SLA, audit | MIZ-108 |
| Ledger adjustment | Manual journal | API posting linked to exception | MIZ-109 |
| Reporting | Controller asks for spreadsheet | Dashboard and tracker | MIZ-110, MIZ-111 |

# 9. RACI (summary)

| Activity | Controller (PO) | Finance Mgr | Analyst | Eng Lead | QA Lead | BA | Data Eng | Audit |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Elicitation workshops and interviews | C | C | C | C | I | R/A | I | C |
| BRD authoring | A | C | C | C | I | R | I | C |
| BRD sign-off | A/R | C | I | C | I | R | I | I |
| Backlog prioritization (MoSCoW) | A | C | C | C | I | R | I | I |
| Gherkin acceptance criteria | A | C | C | C | C | R | I | I |
| Matching and tolerance rules definition | A | R | C | C | I | R | C | I |
| Fee schedule data supply | I | A | I | I | I | C | I | I |
| Build ingestion and matching | I | I | I | A/R | C | C | R | I |
| ERP integration | I | C | I | A/R | C | C | C | I |
| Test planning and fixtures | I | I | C | C | A/R | R | C | I |
| UAT execution | A | R | R | I | C | R | I | I |
| UAT sign-off | A/R | R | C | I | C | C | I | I |
| Change control decisions | A/R | C | I | C | I | R | I | I |
| KPI definitions | A | C | C | I | I | R | C | I |
| Audit evidence requirements | A | C | I | C | I | R | I | R |
| Go-live decision | A/R | C | C | C | C | R | I | I |

# 10. Success measures and results

| Measure | Target | Result in simulated December 2024 run |
| --- | --- | --- |
| Handoffs per cycle | 0 | 0 |
| Median clearance of fee-variance exceptions | <= 3.5 working days (84 elapsed working hours) | 83.5 hours, about 3.5 working days (30% below the 5.0-day baseline) |
| Match rate | >= 97% | 97.4% (25,320 of 26,000) |
| Open exceptions older than SLA at close of period | 0 above AED 5,000 | 0 |

The results are simulated: the December 2024 data set is synthetic and was reconciled with the same rules as the SQL in 05-Data-and-Code.

# 11. Sign-off

| Role | Name (fictional) | Decision | Date |
| --- | --- | --- | --- |
| Finance Controller (Product Owner) | Maryam Al Hosani | Approved v1.0 | 2024-11-01 |
| Finance Manager | Karthik Raman | Approved | 2024-11-01 |
| Engineering Lead | Daniel Okafor | Approved | 2024-11-01 |
| Internal Audit | Hassan Raza | Approved with note on 5-year retention | 2024-11-01 |