# Mizan - Requirements Gathering Report

Imran Kathat, Business Analyst

Table of Contents

Invoice and Bank Reconciliation Workflow

# 1. Purpose and context

Project Mizan replaces a manual daily reconciliation between payment-gateway settlements, bank credits and the internal invoice ledger at a fictional Dubai marketplace that settles about 26,000 card, wallet and instant-payment transactions a month through two gateways. Simulated portfolio project. Client, people and data are fictional.

Discovery ran from 7 to 18 October 2024 (Sprint 0). This report records how requirements were gathered, what was found, and how each finding became a traceable requirement.

# 2. Elicitation plan

| Technique | Participants / source | Output |
| --- | --- | --- |
| Stakeholder interviews (6 x 45 min) | Controller, Finance Manager, Analyst, Revenue Accountant, Head of Payments, Internal Audit | Pain points, rules, constraints |
| Process shadowing (2 days) | Finance Analyst at daily close and at month-end | Timed As-Is process, four handoffs identified |
| Document analysis | 3 months of reconciliation spreadsheets; gateway settlement files; fee contracts; ledger export | Fee schedules, field mapping, break categories |
| Workshop (2 h) | All finance stakeholders, Engineering Lead | Agreed As-Is BPMN and To-Be principles |
| Data profiling | One week of gateway and ledger data loaded to a scratch database | Orphan rate, timezone drift, duplicate invoices |
| Prototype review | Draft SQL output on the profiled week | Validated tolerance and tag definitions |

# 3. Interview findings

| Stakeholder | What they told us | Requirement raised |
| --- | --- | --- |
| Finance Analyst | About two hours a day downloading portal files and running VLOOKUP; any fee difference shows as a break | FR-01, FR-03, FR-04 |
| Revenue Accountant | Settlements after 20:00 UTC land on the next day in Dubai; ledger for one entity stamps the UTC date, so month-end totals never agree | FR-05, NFR-03 |
| Head of Payments | Cannot dispute gateway fees without per-transaction evidence of contracted rate | FR-04 |
| Finance Manager | Approves by replying to emails; cannot show who approved what when | FR-08, NFR-02 |
| Internal Audit | Needs period export of exceptions, approver, timestamps, journals | FR-11, BR-05 |
| Finance Controller | Wants match rate and clearance speed without asking for spreadsheets | BR-04, FR-10 |

# 4. Baseline observations (from spreadsheet analysis, 3 months)

| Measure | Baseline |
| --- | --- |
| Handoffs per reconciliation cycle | 4 (portal export, spreadsheet matching, email approval, manual journal) |
| Dispute turnaround, gateway fee variance | 5.0 working days average |
| Breaks explained by UTC/GST date drift | about 55% of month-end breaks |
| Journals keyed by hand | every exception |

The baseline figures are simulated for this portfolio and are used as the comparison point for the benefit statement in the BRD.

# 5. Open questions and answers

| # | Question | Answer | Owner | Closed |
| --- | --- | --- | --- | --- |
| 1 | Is the AED 1.00 tolerance still right at 2% fees? | Reduced to AED 0.50 (CR-003) | Karthik Raman | 2024-11-22 |
| 2 | Do refunds and chargebacks belong in release 1.0? | No, release 1.1 (CR-001) | Maryam Al Hosani | 2024-11-12 |
| 3 | Which clock does the ledger use for posting date? | Server clock (UTC) for one entity; GST for the other | Priya Menon | 2024-10-16 |
| 4 | Does the ERP allow idempotent journal creation? | Yes, via external reference field | Daniel Okafor | 2024-10-30 |
| 5 | Who owns orphaned ledger records? | Revenue accounting | Maryam Al Hosani | 2024-10-17 |

# 6. Requirements summary and traceability

Full list with UAT mapping: workbook sheet Requirements Trace.

| Req | Type | Requirement | Priority | Source | Epic / Story |
| --- | --- | --- | --- | --- | --- |
| BR-01 | Business | Eliminate manual portal exports, spreadsheet matching and email approvals from daily reconciliation | Must | Finance Controller | MIZ-E1, MIZ-E4 |
| BR-02 | Business | Reconcile every gateway settlement to a ledger invoice with net variance explained to AED 0.50 | Must | Finance Controller | MIZ-E2 |
| BR-03 | Business | Every unmatched item has an owner, a flag and a due time | Must | Finance Manager | MIZ-E3 |
| BR-04 | Business | Management can see match rate, clearance velocity and daily resolution rate without asking for spreadsheets | Should | Finance Controller | MIZ-E5 |
| BR-05 | Business | Every adjustment is approved, posted and traceable for audit | Must | Internal Audit | MIZ-E4, MIZ-E5 |
| FR-01 | Functional | Ingest gateway settlement batches via signed webhook with idempotency | Must | Finance Analyst | MIZ-101 |
| FR-02 | Functional | Detect and backfill missing batches by scheduled polling | Should | Finance Ops Lead | MIZ-102 |
| FR-03 | Functional | Match settlements to the latest non-void ledger invoice by gateway and transaction reference | Must | Finance Analyst | MIZ-103 |
| FR-04 | Functional | Price each settlement against the fee schedule effective on its settlement date, including 5% VAT on the fee | Must | Head of Payments | MIZ-104 |
| FR-05 | Functional | Report dates in GST and tag differences that are explained only by the UTC/GST boundary | Must | Revenue Accountant | MIZ-105 |
| FR-06 | Functional | Flag orphaned gateway and ledger records after a 3-working-day grace period | Must | Finance Analyst | MIZ-106 |
| FR-07 | Functional | Route exceptions to owner queues by flag | Should | Finance Ops Lead | MIZ-107 |
| FR-08 | Functional | Require manager approval above AED 5,000 with a 4-working-hour SLA and escalation | Must | Finance Manager | MIZ-108 |
| FR-09 | Functional | Post approved journals to the ERP once, linked to the exception | Must | Finance Analyst | MIZ-109 |
| FR-10 | Functional | Provide KPI dashboard and exception tracker | Should | Finance Controller | MIZ-110 |
| FR-11 | Functional | Export period audit report with approver, timestamps and journal reference | Should | Internal Audit | MIZ-111 |
| NFR-01 | Non-functional | Process a 26,000-row monthly volume reconciliation in under 5 minutes | Must | Eng Lead | MIZ-103 |
| NFR-02 | Non-functional | Exception rows are append-only; no delete privilege for application roles | Must | Internal Audit | MIZ-108 |
| NFR-03 | Non-functional | Store timestamps in UTC and display GST; weekend is Saturday-Sunday | Must | Finance Controller | MIZ-105 |
| NFR-04 | Non-functional | Webhook endpoint availability 99.5% in business hours with 15-minute fallback | Should | Eng Lead | MIZ-102 |
| NFR-05 | Non-functional | Keep financial records for 5 years (VAT) in a UAE-hosted region | Must | Internal Audit | MIZ-111 |

# 7. Assumptions and constraints

- Gateways supply HMAC-signed webhooks and a batch-listing API (validated 14 October).

- Contracted fee schedules exist per rail; the AANI schedule was missing and handled in CR-004.

- Amounts are AED; VAT is 5%; the UAE working week is Monday to Friday.

- Financial records are retained for five years in a UAE-hosted region.