# Masroof - Business Case with Build vs Buy Evaluation

Imran Kathat, Business Analyst

Table of Contents

# 1. Problem and opportunity

Claims take 21 days on average; 18% bounce for missing documents; approval limits are not enforced; VAT is claimed on invoices without TRNs; audit evidence is editable. Simulated portfolio project. Client, people and data are fictional.

# 2. Options

- Do nothing

- Buy: SAP Concur or Expensify

- Build a custom platform (core) with licensed OCR

# 3. Build vs buy evaluation

Vendor prices must be confirmed by quotation; custom costs below are planning estimates for 250 users.

| Vector | Custom build | SAP Concur | Expensify |
| --- | --- | --- | --- |
| GCC VAT / UAE Corporate Tax compliance | Full control: 5% VAT split per line, TRN capture, full vs simplified invoice rule, non-recoverable categories, Corporate Tax disallowance tags | Strong global tax engine; UAE localisation needs configuration or services work | Receipt capture good; VAT treated as a tax-code field; disallowance tracked outside tool |
| Bespoke ERP API latency | Direct integration; target under 5 s p95 approval-to-journal | Standard SAP connectors; other ERPs via middleware and batch windows | Accounting integrations or CSV/API; latency in minutes |
| Per-seat recurring cost | No licence; delivery plus maintenance about 15-20% of build yearly; break-even above roughly 150-200 users over 3 years | Quote-based, USD per user, add-on modules; highest 3-year cost at scale | Published per-member pricing in USD; low entry cost, rises with workflow tiers |
| Audit-log data residency | UAE cloud region; PDPL alignment; retention 5 years VAT, 7 years Corporate Tax | Regional data centres exist; commitments and log export need contract confirmation | Primarily US/EU hosting; in-country residency not guaranteed |

# 4. Cost comparison (3 years, 250 users, AED, planning estimate)

| Item | Custom build | Vendor (indicative) |
| --- | --- | --- |
| Year 0 delivery | 554,000 | 120,000 (implementation and configuration) |
| Annual run (licence or maintenance) | 95,000 | 165,000-300,000 depending on tier and modules |
| 3-year total | 839,000 | 615,000-1,020,000 |
| Residency and ERP control | Full | Contractual / partial |

# 5. Recommendation

Build the differentiating, compliance-heavy core (approval policy, TRN/VAT validation, FX rule, audit log, ERP posting) and license OCR as a UAE-hosted service. Revisit if headcount stays below 150 or UAE e-invoicing requirements make a vendor module cheaper.

# 6. Benefits and payback

Benefits modelled for the portfolio: AED 210,000 a year from reduced rework and AP time (assumption set agreed with Controller), plus avoided VAT leakage. Simple payback about 30 months on the build option; sensitivity shown at 20% higher cost: 36 months.

# 7. Risks

OCR accuracy on mixed Arabic/English receipts; ERP limits; adoption. See RAID log.

# 8. Decision

CFO approved the build option on 7 Feb 2025.