# Masroof - Project Charter

Imran Kathat, Business Analyst

Table of Contents

# Project charter

Simulated portfolio project. Client, people and data are fictional.

| Item | Detail |
| --- | --- |
| Project | Masroof - Expense Management and Operational Tracking Platform |
| Sponsor | Khalid Al Mansoori, CFO |
| Product Owner | Reem Bakr, Finance Controller |
| Business Analyst | Imran Kathat |
| Dates | 3 Feb 2025 to 30 May 2025 (go-live 26 May) |
| Budget | AED 554,000 |

## Purpose

Replace spreadsheet and email expense claims with a policy-enforced, VAT-aware, auditable platform integrated with the ERP.

## Objectives and success measures

| ID | Objective | Measure | Target |
| --- | --- | --- | --- |
| OBJ-1 | Faster reimbursement | Submission to reimbursement | 21 to 10 calendar days |
| OBJ-2 | Fewer claims returned | Claims returned for missing documents | 18% to under 5% |
| OBJ-3 | Enforce approval authority | Authority breaches | 0 |
| OBJ-4 | Audit and tax readiness | Claims with valid TRN and retained document | 100% |

## High-level scope

In: claim capture, OCR, approvals, VAT validation, multi-currency, ERP posting, reimbursement file, audit log. Out: per-diem rules, mileage/GPS, card feed (release 2).

## Milestones

| Milestone | Date |
| --- | --- |
| Charter approved | 2025-02-07 |
| BRD baselined | 2025-02-14 |
| Sprint 1 start | 2025-02-17 |
| Build complete (Sprint 5) | 2025-05-02 |
| UAT | 2025-05-05 to 2025-05-16 |
| Go-live | 2025-05-26 |
| Closure | 2025-05-30 |

## Stakeholders

| Name (fictional) | Role | Project role |
| --- | --- | --- |
| Khalid Al Mansoori | Chief Financial Officer | Executive sponsor |
| Reem Bakr | Finance Controller | Product Owner |
| Vikram Shetty | Head of Procurement and Admin | Business owner of expense policy |
| Aisha Farooq | HR Business Partner | Org hierarchy and leave data owner |
| Tariq Mahmood | IT Director | Security and infrastructure |
| Joanna D’Souza | Senior Accountant (AP) | ERP posting and reimbursement runs |
| Mohammed Zaid | Head of Sales (field team) | Frequent claimants |
| Hana Ibrahim | Internal Auditor | Audit consumer |
| Sergey Petrov | Engineering Lead | Delivery lead |
| Noor Siddiqui | QA Lead | Test owner |
| Imran Kathat | Business Analyst | Requirements, scope, governance |

## Assumptions, constraints, risks

Assumptions: HR data daily; UAE-region cloud ready by 17 Feb. Constraints: Ramadan hours from 1 Mar; Eid pause; data in UAE. Top risks: OCR latency, ERP rate limits, audit-log tampering, adoption (see RAID log).

## Governance

Sprint review fortnightly; change control board (CFO, Controller, BA, Eng Lead) meets weekly; status report fortnightly to CFO.

## Approval

| Role | Name | Date |
| --- | --- | --- |
| Sponsor | Khalid Al Mansoori | 2025-02-07 |
| Product Owner | Reem Bakr | 2025-02-07 |