# Masroof - Requirements Gathering Report

Imran Kathat, Business Analyst

Table of Contents

Expense Management and Operational Tracking Platform

# 1. Context

Masroof replaces spreadsheet-and-email expense claims at a fictional trading and logistics group (about 250 employees in Dubai, Abu Dhabi and Riyadh). Simulated portfolio project. Client, people and data are fictional. Discovery ran 3 to 14 February 2025.

# 2. Elicitation plan

| Technique | Participants / source | Output |
| --- | --- | --- |
| Interviews (8 x 45 min) | CFO, Controller, Procurement, HR, IT, AP accountant, field sales head, Internal Audit | Pain points, policy rules, constraints |
| Survey (n=62 claimants) | Sales, operations and admin staff | Claim frequency, device use, top frustrations |
| Document analysis | Expense policy PDF, 3 months of claim spreadsheets, 40 sampled receipts | Thresholds, categories, VAT problems |
| Observation | AP accountant reimbursement run; two managers approving by email | Timed As-Is, rework causes |
| Workshop (3 h) | Controller, AP, Internal Audit, IT, BA | Policy tiers, tax-document rules, audit needs |
| Competitive review | SAP Concur and Expensify trials | Build vs buy criteria |

# 3. Findings

| Source | Finding | Requirement |
| --- | --- | --- |
| Survey | 71% of claimants submit on paper or photo; 44% have lost a receipt | FR-04, NFR-05 |
| Policy analysis | Approval limits in policy are unenforced; one manager approves everything | FR-01, FR-03 |
| Receipt sample | 9 of 40 sampled receipts had no supplier TRN; VAT was still claimed | FR-05, BR-02 |
| AP observation | Foreign-currency claims converted at whichever rate the accountant opens that day | FR-02, FR-06 |
| Internal Audit | Spreadsheet history can be edited; no timestamps | FR-09, BR-04 |
| IT interview | Data and logs must stay in a UAE cloud region | NFR-03 |

# 4. Baseline (simulated)

| Measure | Baseline |
| --- | --- |
| Submission to reimbursement | 21 calendar days average |
| Claims returned for missing documents | 18% |
| Approval authority breaches in sample | 14 of 120 claims |

# 5. Requirements and traceability

| Req | Type | Requirement | Priority | Source | Epic / Story |
| --- | --- | --- | --- | --- | --- |
| BR-01 | Business | Reduce expense claim cycle time from submission to reimbursement | Must | CFO | MAS-E1, MAS-E4 |
| BR-02 | Business | Recover input VAT only where a valid UAE tax invoice with TRN exists | Must | Finance Controller | MAS-E2 |
| BR-03 | Business | Enforce approval authority by value; prevent self-approval and split claims | Must | Finance Controller | MAS-E1 |
| BR-04 | Business | Provide an audit trail that cannot be altered unnoticed and meets retention requirements | Must | Internal Audit | MAS-E2 |
| BR-05 | Business | Reimburse foreign-currency expenses by a defined, explainable rate rule | Should | Finance Controller | MAS-E3 |
| FR-01 | Functional | Route each expense line to approvers by AED value tiers (1,000 / 5,000 / 25,000) | Must | Finance Controller | MAS-101 |
| FR-02 | Functional | Convert foreign-currency lines; hold payout if the AED value moves more than 2.0% from submission | Should | Finance Controller | MAS-102 |
| FR-03 | Functional | Configure policy tiers and categories with effective dates | Must | Finance Controller | MAS-103 |
| FR-04 | Functional | Capture receipts and extract fields with confidence threshold 0.85 | Must | Employee | MAS-104 |
| FR-05 | Functional | Validate 15-digit TRN; apply full vs simplified invoice rule; set VAT recoverability | Must | Finance Analyst | MAS-105 |
| FR-06 | Functional | Maintain daily AED rates; refuse rates older than 24 hours | Should | Finance Analyst | MAS-106 |
| FR-07 | Functional | Post approved reports to the ERP once, idempotently | Should | Accounts Payable | MAS-107 |
| FR-08 | Functional | Generate reimbursement file with control total | Should | Accounts Payable | MAS-108 |
| FR-09 | Functional | Record every event in a hash-chained append-only log | Must | Internal Audit | MAS-109 |
| FR-10 | Functional | Delegate approvals during approved leave | Must | Line Manager | MAS-110 |
| FR-11 | Functional | Retain tax documents 5 years (VAT) and 7 years (Corporate Tax) in a UAE region | Must | Internal Audit | MAS-111 |
| FR-12 | Functional | Notify approvers, remind at 24 and 48 working hours, daily digest | Should | Line Manager | MAS-112 |
| NFR-01 | Non-functional | OCR extraction p95 under 6 seconds; 20-second timeout falls back to manual entry | Must | Employee | MAS-104 |
| NFR-02 | Non-functional | ERP approval-to-journal posting under 5 seconds p95 in normal load | Should | Accounts Payable | MAS-107 |
| NFR-03 | Non-functional | All data and logs hosted in a UAE cloud region (PDPL alignment) | Must | IT Director | MAS-109, MAS-111 |
| NFR-04 | Non-functional | SSO with the corporate identity provider; role-based access | Must | IT Director | MAS-101 |
| NFR-05 | Non-functional | Mobile web and native mobile on current iOS and Android; WCAG 2.1 AA for web | Should | Employee | MAS-104 |

# 6. Assumptions and open items

- HR provides hierarchy and leave data daily (validated 11 Feb).

- Corporate Tax and VAT retention periods: 7 and 5 years (confirmed by Controller’s tax adviser).

- Per-diem allowances requested late in discovery; handled through change control (CR-002).