# Masroof - UAT Plan, Acceptance Tests and Sign-off Criteria

Imran Kathat, Business Analyst

Table of Contents

# 1. Objectives and scope

Confirm release 1.0 meets BRD v1.2 and is ready for go-live. Window: 5 to 16 May 2025 (after the Ramadan and Eid period). Simulated portfolio project. Client, people and data are fictional.

# 2. Entry criteria

All Must stories Done in SIT; no open S1 or S2 defects; UAT environment with ERP sandbox and test bank file; testers trained.

# 3. Exit and sign-off criteria

- 100% of Must acceptance tests executed; at least 95% pass (retests allowed)

- No open S1 or S2 defect; S3 and S4 have dated plans

- Audit-log verification job runs clean on UAT data

- Sign-off by Controller, Internal Audit, AP

# 4. Functional acceptance tests (from Gherkin)

| Case | Story | Scenario | Type | Tester | Result | Date |
| --- | --- | --- | --- | --- | --- | --- |
| UAT-01 | MAS-101 | Boundary: AED 1,000.00 needs one approver; AED 1,000.01 needs two | Functional | Reem Bakr | Pass | 2025-05-06 |
| UAT-02 | MAS-101 | Split same-merchant claims aggregated | Functional | Vikram Shetty | Pass | 2025-05-06 |
| UAT-03 | MAS-101 | Self-approval blocked | Negative | Hana Ibrahim | Pass | 2025-05-06 |
| UAT-04 | MAS-102 | EUR line within 2% tolerance paid at payout rate | Functional | Joanna D’Souza | Pass | 2025-05-07 |
| UAT-05 | MAS-102 | EUR line beyond tolerance held for review | Functional | Joanna D’Souza | Pass | 2025-05-07 |
| UAT-06 | MAS-102 | Missing attachment above AED 250 blocks submission | Negative | Mohammed Zaid | Pass | 2025-05-07 |
| UAT-07 | MAS-104 | Receipt photo extracted; low-confidence fields flagged | Functional | Mohammed Zaid | Pass | 2025-05-08 |
| UAT-08 | MAS-105 | Missing TRN sets recoverable VAT to zero | Functional | Joanna D’Souza | Pass | 2025-05-08 |
| UAT-09 | MAS-107 | Retry after timeout posts one journal | Functional | Joanna D’Souza | Pass | 2025-05-09 |
| UAT-10 | MAS-108 | Payment file excludes held and invalid IBAN lines | Functional | Joanna D’Souza | Fail | 2025-05-14 |
| UAT-10R | MAS-108 | Retest after fixed-width format fix (DEF-012) | Retest | Joanna D’Souza | Pass | 2025-05-15 |
| UAT-11 | MAS-109 | Edited audit record detected by verification job | Security | Hana Ibrahim | Pass | 2025-05-12 |
| UAT-12 | MAS-110 | Approval auto-delegated during leave | Functional | Aisha Farooq | Pass | 2025-05-12 |
| UAT-13 | MAS-111 | Document deletion blocked within retention | Compliance | Hana Ibrahim | Pass | 2025-05-13 |

# 5. Defect triage matrix

| Severity | Definition | Priority / action | Response | Fix |
| --- | --- | --- | --- | --- |
| S1 Critical | Wrong money, security bypass, data loss | P1 - fix before next build, stop-ship | Same day | 4 hours |
| S2 Major | Core rule wrong, workaround exists | P1/P2 - current sprint | 1 working day | 2 working days |
| S3 Moderate | Edge-case defect, no money impact | P2/P3 - next sprint | 2 working days | Next sprint |
| S4 Minor | Cosmetic or logging | P4 - backlog | 3 working days | Backlog |

# 6. Results summary

13 first-run cases: 12 passed, 1 failed (DEF-012 bank file format after CR-005); retest passed on 15 May. Defects raised in UAT: 2 (DEF-012, DEF-013). Total defects across SIT and UAT: 13.

# 7. Sign-off form

| Role | Name (fictional) | Decision | Conditions | Signature / date |
| --- | --- | --- | --- | --- |
| Finance Controller (PO) | Reem Bakr | Accepted | None | 2025-05-16 |
| Internal Audit | Hana Ibrahim | Accepted | Weekly chain verification report for first month | 2025-05-16 |
| Accounts Payable | Joanna D’Souza | Accepted | Bank file confirmed in first live run | 2025-05-16 |
| IT Director | Tariq Mahmood | Accepted | None | 2025-05-16 |