# Mirsad - Requirements Gathering Report

Imran Kathat, Business Analyst

Table of Contents

Operational KPI and Business Intelligence Reporting

# 1. Context

Mirsad gives a fictional regional fulfilment and operations company (hubs in Dubai, Abu Dhabi and Riyadh) one trusted set of operational KPIs. Before the project, each team kept its own spreadsheet and defined “resolved” differently. Simulated portfolio project. Client, people and data are fictional. Discovery ran 2 to 13 June 2025.

# 2. Elicitation plan

| Technique | Participants / source | Output |
| --- | --- | --- |
| Interviews (6 x 45 min) | COO, Head of Finance Ops, Payments Ops, Fulfilment Manager, Commercial Manager, BI Lead | Decisions each leader makes and the numbers they use |
| Report inventory | 11 existing spreadsheets and 3 slide packs | Duplicate KPIs, conflicting definitions |
| Shadowing (1 day) | Operations Analyst preparing the Monday report | Timed As-Is: about 10 hours a week |
| Data profiling | Two weeks of exports from three systems | Date formats, null rates, duplicate tickets |
| KPI definition workshop (2 h) | All managers | Glossary: resolved, working hours, margin, utilization |
| Wireframe review | COO and managers on a paper layout | Signed dashboard layout |

# 3. Findings

| Finding | Evidence | Requirement |
| --- | --- | --- |
| Three definitions of ‘resolved’ across teams | Report inventory | BR-01, FR-05, FR-06 |
| Weekend hours inflate turnaround for Friday tickets | Shadowing and sample of 40 tickets | FR-05 |
| Dates arrive in five formats; 6-8% of rows have missing ids or impossible dates | Profiling | FR-01, FR-02 |
| Margin reported by commercial team uses a different month cut-off | Report inventory | FR-07, NFR-03 |
| Leaders want one page, with team and date filters | Interviews | FR-08 |

# 4. Baseline (modelled)

| Measure | Baseline |
| --- | --- |
| Weekly report preparation | about 10 hours of analyst time |
| Spreadsheets maintained | 11 |
| Rows with unusable dates or ids | 6-8% |

# 5. Requirements and traceability

| Req | Type | Requirement | Priority | Source | Epic / Story |
| --- | --- | --- | --- | --- | --- |
| BR-01 | Business | One uniform definition for each operational KPI across commercial and operations teams | Must | COO | MIR-E2, MIR-E3 |
| BR-02 | Business | Remove manual spreadsheet maintenance from weekly reporting | Must | Head Fin Ops | MIR-E1 |
| BR-03 | Business | Leaders can see velocity, resolution rate, margin variance and utilization in one place | Must | COO | MIR-E4 |
| FR-01 | Functional | Clean exports: parse mixed date formats, null tokens, whitespace, amounts | Must | Operations Analyst | MIR-101 |
| FR-02 | Functional | Quarantine rejected rows with reason codes; report counts | Must | Operations Manager | MIR-102 |
| FR-03 | Functional | Load star schema with surrogate keys and integrity checks | Must | BI Lead | MIR-103 |
| FR-04 | Functional | Calendar flags Saturday-Sunday and UAE public holidays | Must | BI Lead | MIR-104 |
| FR-05 | Functional | Clearance velocity: median working hours, weekends excluded | Must | Operations Manager | MIR-105 |
| FR-06 | Functional | Daily resolution rate = resolved that day / incoming that day, working days only | Must | Operations Manager | MIR-106 |
| FR-07 | Functional | Margin variance % vs monthly budget by team | Must | Commercial Manager | MIR-107 |
| FR-08 | Functional | Executive dashboard with KPI cards, trend, heat map, left-rail slicers | Must | COO | MIR-108 |
| FR-09 | Functional | Excel utilization workbook | Should | Operations Manager | MIR-109 |
| FR-10 | Functional | Row-level security by team; refresh daily 06:30 GST | Must | IT Security | MIR-110 |
| NFR-01 | Non-functional | Pipeline processes 50,000 rows in under 60 seconds | Should | BI Lead | MIR-101 |
| NFR-02 | Non-functional | Dashboard opens in under 5 seconds for 12 months of data | Should | COO | MIR-108 |
| NFR-03 | Non-functional | All timestamps GST; dashboard labels state the time zone | Must | Head Fin Ops | MIR-104 |

# 6. Assumptions

Exports delivered daily by 06:00 GST; Power BI workspace ready by 16 June; holiday calendar maintained from the official UAE calendar.