# Mirsad - UAT Plan and Sign-off

Imran Kathat, Business Analyst

Table of Contents

# 1. Scope and window

Confirm KPIs, model, dashboard and security meet BRD v1.1. Window 11 to 22 August 2025. Simulated portfolio project. Client, people and data are fictional.

# 2. Exit criteria

100% of Must tests executed; at least 95% pass; no open S1/S2; KPI parity (DAX vs Python) within 0.1 hours; RLS verified; sign-off by Head of Finance Operations and COO.

# 3. Acceptance tests

| Case | Story | Scenario | Type | Tester | Result | Date |
| --- | --- | --- | --- | --- | --- | --- |
| UAT-01 | MIR-101 | Export with mixed formats cleaned correctly | Functional | Reem Khan | Pass | 2025-08-12 |
| UAT-02 | MIR-102 | Quarantine reasons correct on 20 seeded bad rows | Functional | Reem Khan | Pass | 2025-08-12 |
| UAT-03 | MIR-105 | Clearance velocity matches pipeline within 0.1 h | Functional | Priyanka Rao | Pass | 2025-08-13 |
| UAT-04 | MIR-105 | Friday-to-Monday ticket gives 18.0 working hours | Functional | Arjun Nair | Pass | 2025-08-13 |
| UAT-05 | MIR-106 | Resolution rate blank on weekends and holidays | Functional | Mariam Youssef | Fail | 2025-08-14 |
| UAT-05R | MIR-106 | Retest after holiday fix (CR-003) | Retest | Mariam Youssef | Pass | 2025-08-15 |
| UAT-06 | MIR-107 | Margin variance blank at day grain; correct by month | Functional | Karim Salem | Pass | 2025-08-14 |
| UAT-07 | MIR-108 | Dashboard layout matches signed wireframe | Functional | Lina Haddad | Pass | 2025-08-18 |
| UAT-08 | MIR-110 | Team lead sees only own team | Security | Bilal Ahmed | Pass | 2025-08-18 |
| UAT-09 | MIR-109 | Utilization workbook ties to dashboard | Functional | Mariam Youssef | Pass | 2025-08-19 |

# 4. Defect triage matrix

| Severity | Definition | Priority / action | Response | Fix |
| --- | --- | --- | --- | --- |
| S1 Critical | Wrong KPI value or data leak | P1 - stop-ship | Same day | 1 working day |
| S2 Major | Core logic wrong in an edge case | P1/P2 - current sprint | 1 working day | 2 working days |
| S3 Moderate | Presentation or edge-case defect | P2/P3 - next sprint | 2 working days | Next sprint |
| S4 Minor | Cosmetic | P4 - backlog | 3 working days | Backlog |

# 5. Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| COO | Lina Haddad | Accepted | 2025-08-22 |
| Head of Finance Operations | Reem Khan | Accepted | 2025-08-22 |
| BI Lead | Priyanka Rao | Accepted | 2025-08-22 |
| IT Security | Bilal Ahmed | Accepted | 2025-08-22 |